# Meeting Minutes: Sprint 3 Review

- Project Title: Plug & Wifi (Group 4)

- Date: Friday, June 26, 2026

- Time: 9:45 AM – 10:00 AM

- Location: Online Meeting

- Minute Taker: Tzu Yu Chang

- Attendees: Tzu Yu Chang, Youssef Bouarada, Sunmin Lee, Wenfei Song, Adam Treanor, Peiyou Yao

- Objective: Project development progress update and planning for the next week .

## Current Progress (MVP is around 60% - 70% or more complete)

### 1. Web & Backend

- The team is currently focusing on finishing the Minimum Viable Product (MVP).

- All backend APIs are completely finished.

- Completed functionalities include: user registration, login/logout, and venue booking and cancellation.

- The user dashboard is complete, allowing users to view upcoming, completed, and canceled bookings.

- The front end displays real data and utilizes OpenStreetMap to show real locations based on latitude and longitude.

- Venue photos are currently missing, so mock-up photos are being used temporarily.

- The front end and back end have already been partially integrated (e.g., the login and logout functions).

- The provider interface allows users to register as a provider, view revenue and the provider dashboard, and create/edit space details (the dashboard currently uses mock data).

- Pending Integration: The booking and payment functions (planning to use bank transfers for now instead of third-party systems like Google Pay) are not yet integrated into the front end, though the backend APIs are already prepared.

### 2. Mobile App

- The app features both a map view and a list view, supporting location-based searches and filters.

- An AI chatbot is included in the interface (currently a mock-up) to help users decide on and find venues.

- Info cards and detail pages are successfully displaying real data.

- A "save" function is available where users can click a heart icon to save their favorite venues and receive notifications when they become available.

- A "get directions" button redirects users directly to the external Google Maps application.

- Users can browse venues without logging in, but an account login is required to actually reserve a space (select date and time).

## Goals for Next Week & Next Sprint

- Provider Data Integration: Populate the provider dashboard with real data to complete the full picture on the provider side.

- Front-end Booking Integration: Finish implementing the booking function on the front end so users can easily add or cancel bookings.

- Demonstrate Core Functionality: Ensure the smooth integration of basic functionalities (like booking or canceling a space) between the front end and back end for the next sprint.

## Action Items & Conclusion

- Plan Advanced Features: With one month left in the project, the team needs to start brainstorming more advanced and novel features to add after the necessary core features are implemented.

- Next Meeting Arrangements: Next week's meeting will be held in person.

- Upcoming Presentations: The presentation for next week will be delivered by the backend and data leads.