# Weekly Sync Meeting Agenda – W9

## Meeting Details

Date: Wednesday, July 22
 Duration: 40 minutes
 Objective: Confirm the remaining Sprint 5 work, rehearse the complete demo journey, finalise Suitability and Busyness Score integration, and divide the group paper.

## Agenda

### 1. Final Sprint Status and Demo Readiness (5 mins)

- Review the remaining Sprint 5 Jira tickets.

- Confirm each member’s tasks and expected completion date.

- Identify any blockers affecting integration, testing or deployment.

- Prioritise only the features required for a stable final demo.

### 2. Full Demo Flow Walkthrough (12 mins)

Walk through the application together as if presenting the final demo and confirm that the following journey works:

- Briefly introduce Plug & Wifi, its purpose and target users.

- Demonstrate account registration and login:

  - Register and log in as a normal user.

  - Register and log in as a Provider user.

  - Confirm that each account type has the correct permissions and interface.

- Log in as a Provider and create a new Venue.

- Confirm that the newly created Venue is successfully saved and displayed on the public frontend.

- Search using a Venue name or Manhattan landmark.

- Select a date, time and number of seats.

- Apply advanced filters and show Suitability-based ordering.

- Confirm the expected Map/List behaviour:

  - The Map displays all relevant Venues within the selected area.

  - The List maintains consistent ordering and supports Load More.

- Open a Venue Detail page.

- Display the time-based Busyness Score for the selected date and time.

- Add and remove a Venue from Favorites.

- Complete a booking and verify that it appears in My Bookings.

- Use the Chatbot to recommend real Venues from the database and open the correct Venue Detail page.

- Log in as an Admin and suspend the newly created Venue.

- Return to the public frontend and confirm that:

- The suspended Venue is removed from Search and Map/List results.

- The suspended Venue cannot be recommended by the Chatbot.

- The suspended Venue is not publicly accessible or bookable.

- Confirm the Mobile route-planning flow as a supplementary feature.

### 3. Suitability and Busyness Score Confirmation with Adam (7 mins)

#### Suitability Score

Confirm:

- Adam’s final Suitability scoring model is used as the single source of truth.

- The existing Backend Suitability calculation is aligned with Adam’s model.

- The scoring formula and weights are maintained in only one shared Backend function or module.

- Search, Map and Chatbot all receive the same Suitability Score from the Backend.

- The frontend does not calculate or modify the score independently.

- Only one Suitability Score is displayed for each Venue across the application.

- Any duplicated or legacy scoring logic is removed or disabled.

- Complete one end-to-end test to confirm that the same Venue receives the same score in Search, Map and Chatbot results.

#### Busyness Score

Confirm:

- Adam’s ‘zone_busyness_model.joblib’ is ready for integration.

- The Backend correctly loads and calls the model.

- The Venue API returns the required Busyness Score for frontend display.

- The score is successfully displayed on the relevant Venue results.

- Complete one end-to-end integration test from Backend prediction to frontend display.

### 4. Group Paper Structure and Ownership (12 mins)

Confirm the owner and expected content for each section:

| Paper section | Proposed owner | Page |
| --- | --- | --- |
| Abstract | Youssef | 0.3 |
| Introduction | Youssef | 0.7 |
| Literature Review / Similar Solutions | Youssef | 1.5 |
| Methodology – Project Management, Integration and Deployment | Alex | 0.5 |
| Methodology – Architecture, Backend and Database | Sunmin | 1 |
| Methodology – Web and Mobile Frontend | Peiyou and Wenfei | 1 |
| Data Analytics, Visualisation and ML Models | Adam | 1 |
| Evaluation and Results | Alex coordinates; each lead contributes tests, metrics and results | 1 |
| Conclusion and Future Work | Alex | 0.5 |
| References and final IEEE formatting | Everyone adds sources; Alex coordinates final review |  |

Agree on:

- Internal deadlines for first drafts and peer review.

- Page allocation for each section.

- One person responsible for final consistency, proofreading and PDF submission.

  - Submit by: 1/8

### 5. Final Actions and Deadlines (4 mins)

- Summarise decisions and unresolved blockers.

- Confirm the owner and deadline for every remaining task.

  - Finalize the project:  26/7

- Schedule the final demo.

  - Date: 27/7

- Confirm responsibilities for demo, paper, repository and backlog submission.