# Meeting Minutes: Weekly Sync & MVP Integration

Project Title: Plug & Wifi (Group 4)
 Date: Wednesday, July 1, 2026
 Time: 12:30 PM – 12:51 PM
 Location: Online Meeting
 Chair: Tzu Yu Chang (Scrum Master / Integration Lead)
 Minute Taker: Tzu Yu Chang
 Attendees: Tzu Yu Chang, Adam Treanor, Sunmin Lee
 Absentees: Youssef Bouarada, Wenfei Song, Peiyou Yao
 Objective: Review current MVP integration progress, align backend/data/frontend dependencies, identify key blockers for the booking/search flow, and prepare for the upcoming Friday presentation.

## 1. Overview

The team held a short weekly sync focused on completing the MVP for the current sprint. The meeting covered recent integration work, availability slot setup, booking flow issues, Data/ML progress, backend API payload support, map search requirements, pagination improvements, and preparation for the Friday presentation.

The main MVP priority remains ensuring that the core user journey works smoothly:

Search venue → Select date/time/seats → Book → Booking success → View booking in My Bookings

## 2. Scrum / Integration Progress

Tzu Yu Chang reported recent integration testing across the user and provider flows, including login, booking, and provider-side access.

### Availability Slot Setup

Tzu identified that the production database previously had insufficient availability slot data. To support MVP testing, availability slots were generated for all venues for the next 30 days.

The temporary MVP availability setup is:

- All venues are available from the current date to 30 days later.

- Daily availability window: 08:00 AM – 10:00 PM.

- Each venue slot has 20 available seats.

- This allows the team to test booking functionality across all venues during the MVP stage.

### Booking Flow Issue

A frontend issue was identified: the booking request is currently using a hardcoded date, specifically around June 15, which is no longer aligned with the generated availability slots.

This means the frontend booking request must be updated to use the actual date and time selected by the user instead of a fixed date.

## 3. Data / ML Progress

Adam Treanor reported progress on the busyness score modelling work.

### Busyness Score Models

Adam has implemented and tested two models based on MTA ridership / turnstile data:

- Random Forest model

- K-Nearest Neighbours model

The models aim to estimate area-level busyness using nearby station data.

### Model Evaluation

Adam explained that the model evaluation uses an 80/20 split, but with entire stations held out from the training set. This avoids data leakage because each station has multiple time-based rows, such as weekday and weekend hourly patterns.

The KNN model currently performs better, especially with:

- K = 10, using the 10 nearest stations to estimate area busyness.

- K = 1 was also tested and was still reasonably accurate, but K = 10 appears to be the better tuned option.

### Next Steps for Data / ML

Adam will push the machine learning model work from his branch into the develop branch. Once merged, Sunmin will review how the backend should integrate or use the model output.

Adam is also preparing his slides for Friday’s presentation.

## 4. Backend / Database Alignment

Tzu reviewed the backend models.py structure with Adam and Sunmin to ensure the backend model, production database schema, and data pipeline are aligned.

### Noise Fields

The team discussed that noise_level and noise_score are now outdated because the latest data pipeline no longer uses them. Adam confirmed these fields are no longer part of the current data output.

Sunmin agreed to check and remove these outdated fields in a future backend update if they are no longer required.

### Normalized Columns

The team confirmed that the normalized scoring columns are already included and are intended for the weighted scoring / search engine logic rather than the machine learning model itself.

These include fields such as:

- Wi-Fi normalized score

- Plug normalized score

- Rating normalized score

- Bus / train proximity normalized score

Adam clarified that these normalized fields are for weighted scoring, while the busyness ML model uses separate ridership and station-based data.

## 5. Backend API Payload Sharing

Sunmin Lee shared backend API payload examples with the team.

He highlighted that frontend and mobile developers should pay attention to the JSON response structures, especially for:

- Authentication payloads

- Provider dashboard payloads

- Admin operation payloads

- User-related booking data

Sunmin will share these payload references in the group chat so that frontend and mobile implementation can align with the latest backend response format.

## 6. Frontend / Search / Map Integration Discussion

Tzu raised several frontend integration points that need to be addressed for the MVP.

### Favorites API Gap

The backend currently has an API for deleting a favorite venue, but the team is not fully sure whether the “add favorite” API already exists.

Sunmin will check whether the add-favorite endpoint has already been implemented. If not, it will need to be added later.

### Venue Name and Landmark Search

Tzu explained that the search bar should support both:

- Searching by venue name

- Searching by landmark / location

Current venue name search works, but landmark search has not yet been implemented on the frontend.

The expected MVP behavior is:

- User searches for a venue name → matching venue appears.

- User searches for a landmark → frontend uses geocoding to convert the landmark into coordinates.

- Backend returns venues within a radius around that landmark.

- Results should update both List View and Map View.

The team discussed using a radius of 2 km around the searched landmark. Sunmin also suggested that the radius could potentially be configurable with options such as 1 km, 2 km, and 5 km, but this will be discussed further with the frontend developer.

## 7. Pagination and Loading Speed

Tzu raised a UX issue with pagination on the homepage.

Currently, the interface only shows the current page. Tzu proposed improving it so users can see page numbers, for example:

< 1, 2, 3, 4 ... last page >

This would help users understand how many pages of venues are available and allow easier navigation.

### Backend Pagination Requirement

The team agreed that backend support is needed to calculate and return pagination information, such as total number of items and total pages. This will allow the frontend to display proper numbered pagination without calculating everything locally.

### Loading Speed Issue

Tzu also noted that the homepage had previously taken around 15 seconds or more to load when tested. This may be caused by loading too many venues at once.

Adam mentioned that the site loaded quickly for him during the meeting, so the issue may not be consistent. The team agreed to focus first on the more important MVP items:

- Map view / landmark search

- Pagination display

The loading speed issue can be revisited in the next sprint if needed.

## 8. Friday Presentation Preparation

The team briefly discussed the Friday presentation.

Adam confirmed he is preparing his Data / ML presentation section. The presentation format remains six minutes per person.

Sunmin is also preparing his Backend / Architecture presentation and expressed some uncertainty about possible questions. The team acknowledged that questions are difficult to predict, but preparation should focus on clearly explaining the architecture, backend APIs, and database design.

## 9. Decisions Made

- Availability slots have been generated for all venues for the next 30 days to support MVP testing.

- The frontend must stop using hardcoded booking dates and use the user-selected booking date/time.

- The search feature should support both venue name search and landmark-based search.

- Landmark search should return venues within approximately 2 km of the searched location.

- Backend should support pagination metadata so the frontend can display numbered pages.

- The team will prioritize map search and pagination for MVP completion.

- Noise fields are likely outdated and should be reviewed for removal from the backend model.

- Adam will push the busyness ML model work to the develop branch.

## 10. Action Items & Next Steps

### Tzu Yu Chang

- Follow up with the frontend developer to fix the booking request so it uses user-selected date and time.

- Communicate frontend MVP priorities, including landmark search, availability filter, booking flow, and pagination UI.

- Continue testing the full frontend-backend user journey.

- Coordinate with Sunmin on pagination and landmark-radius search backend support.

- Upload meeting notes after the meeting.

### Adam Treanor

- Push the Random Forest and KNN busyness model work to the develop branch.

- Prepare the Data / ML presentation section for Friday.

- Confirm and communicate any required backend integration details for busyness scoring.

### Sunmin Lee

- Share the latest backend JSON payload references in the group chat.

- Check whether the add-favorite API already exists.

- Review the backend model and remove outdated noise_level / noise_score fields if they are no longer required.

- Review Adam’s ML model after it is merged to develop.

- Support backend pagination response calculation for frontend page display.

- Support or confirm backend radius-based venue search for landmark search.

### Frontend Follow-up Required

- Replace hardcoded booking date with user-selected date/time/seats.

- Implement landmark search using geocoding and show venues within a 2 km radius.

- Ensure search results update both List View and Map View.

- Improve pagination UI to show numbered pages and last page.

- Avoid loading or rendering unnecessary venue data where possible.