# Weekly Sync Meeting Agenda - W6

## Meeting Details

- Time: Wednesday, July 1st, 12:30 PM (30 mins max)

- Objective: Align on current MVP integration status, review production backend/database fixes, unblock frontend booking/search flow issues, and confirm priorities for the next demo milestone.

## Agenda

### 1. MVP Integration Status & Production Backend Update (8 mins)

- The Scrum Master / Integration Lead will provide a quick update on the current production environment status.

- Backend API Recovery: Review the recent /api/venues 500 error and confirm that the production database schema has now been migrated to align with the latest backend models.py.

- Database Availability Setup: Confirm that availability slots have been regenerated for all venues for the next 30 days to support full booking flow testing.

- Current API Status: Confirm that the frontend venue listing is now correctly displaying data from the backend.

### 2. Frontend Booking & Search Flow Alignment (8 mins)

- Booking Flow Issue: The checkout / booking flow currently sends a fixed booking date (2026-06-15), which causes booking failure because availability slots now start from the current date onward.

- Required frontend update: booking should use the date, start time, end time, and seat count selected by the user instead of a hardcoded fallback date.

- Map Search Logic: Review the current search page logic. The map search bar should support landmark-based search, where the user enters a location / landmark and the frontend retrieves venues within a 2km radius.

- Confirm how this should work across List View and Map View.

### 3. Role-Based Progress & Blocker Round-Table (10 mins — 2 mins per role)

Each role will quickly report progress, current blockers, and what they need from other members.

- Scrum / Integration Lead
Production DB schema migration, Frontend-backend workflow review, end-to-end flow testing, availability slot setup, and integration issue tracking.

- PM / UX Lead
User flow review, acceptance criteria update, MVP scope confirmation.

- Backend
Confirm venue listing fields migration, booking API readiness, availability slot logic, provider venue creation, and any remaining database schema risks.

- Data Engineering
Confirm latest venue dataset fields, weighted scoring features, normalized columns, and backend integration expectations.

- Frontend Web
Booking checkout date fix, search page logic, map search by landmark, API parameter alignment.

- Frontend Mobile
Confirm whether mobile booking/search flow uses the same API logic and whether any UI changes are needed.